Team Goku Resource Table

| Deliverable |  | Resource name | Amount of resource required in (hours) or (number of items) | Cost (NZD) (The price per hour per person is $83, and minimum billing increment is 30 minutes) |
| --- | --- | --- | --- | --- |
| Iteration and tasks within them | Description |  |  |  |
| 1.0 | Meeting where we create a stakeholder register | 3 x Team members, 1 PC | 20 minutes min, 30 mins max | $41.50 x 3 = $124.5 |
| 1.1 | Setting up our github system | 1 x Team member, 1 PC | 10 mins min, 20 mins max | $41.50 |
| 1.2 | Persona designs | 3 x Team members, individual devices | 1 hour as we didn’t use ai | $83 x 3 = $249 |
| 1.3 | Persona Feedback | 3 x Team members, one device | 30 mins | $41.50 x 3 = $124.5 |
| 1.4 | Group Meeting Reports iteration 1 | 3 x Team members, one device | 1 hour over the course of each iteration, Group meeting reports are updated throughout the iteration. | $83 x 3 = $249 |
| 2.0 | Gantt Chart | 2 x Team members, individual devices | 2 hours to create, but updated indefinitely during the project. | $83 x 2 x 2 = 332 |
| 2.1 | Record Gantt information into Github boards | 1 x Team members, individual devices | 5 mins min, 10 mins max | $41.50 |
| 2.2 | Resource table | 1 x Team member, individual device | 20 minutes min, 30 minutes max | $41.50 |
| 2.3 | Changing the Read me file | 1 x Team member, individual device | 10 minutes | $41.50 |
| 2.4 | Group Meeting Reports iteration 2 | 3 x Team members one devices | 1 hour over the course of each iteration, Group meeting reports are updated throughout the iteration. | $83 x 3 = $249 |
| 2.5 | Progress report | 2 x Team members, individual device | 20 minutes | $41.50 x 2 = $83 |
| 3.1 | Uploading the finished website | 3 x Team members individual devices | Each team member uploads their separate parts of the website, to be hosted from github. | $41.50 x 3 = $124.5 |
| 3.2 | Risk Register | 2 x Team members | 2 hours to create and fill out | $83 x 2 x 2 = 332 |
| 3.3 | Group Meeting Reports iteration 3 | 3 x Team members, individual device | 1 hour over the course of each iteration, Group meeting reports are updated throughout the iteration. | $83 x 3 = $249 |
| 3.4 | Updating the Read me file | 1 x Team member, individual device | 10 minutes | $41.50 |
| Total |  |  |  | total : $2324 |